# Text boxes

# Project Progress

| Initiating | Planning | Executing | Closing |
| --- | --- | --- | --- |
|  | Monitor & Control |  |

Overall Status: Green

Project Owner (PO): Peter Loeffler

Business Manager (BM): Annemarie Bastrup-Birk

Solution Provider (SP): Christian-Xavier Prosperini

Project Manager (PM): Miruna Badescu

# Milestones

08/07/18: Static portal with design

14/09/18: First test version of the infrastructure

17-18/09/18: FISE presentation in NRC meeting

01/02/19: First prototype ready for testing

31/12/19: Final prototype ready and operational ready at the end of the contract

# Project Indicators

Schedule: Green

- Baselined delivery date: 12/2019

- Forecasted delivery date: 12/2019

- Variance: 0 months

Cost: Green

- Baselined: 1659 (1129 EdW+530 TRACASA) workdays

- Spent: 263,5 (201 EdW + 62,5 TRACASA) workdays

- Forecasted: 263,5 workdays

- Variance: 0% (Forecasted - Baselined)

# Project Changes (input from Change Log)

Status: Green

- Severe: 0

# Project Status Summary

Execution of the project’s tasks continued, meetings for scope clarifications are taking place, including a meeting in Bucharest on 7-9 Aug 2018.

Assessment of the datasets is still ongoing; some maps and Tableau analysis have been made available. Use cases definition is on-going.

Demo portal with design adjustments is online, work is progressing on the layout.

Good progress for the NFI search functionality.

# Activities Performed and Planned

Performed:

- Assessment of the 2nd Data transfer from JRC to EEA, status complete

- Project Management – Initiation and Planning, status complete

- Activities for implementation of the First version of the infrastructure, on going

Planned:

- First test version of the infrastructure – 14/09/2018

- Preparations for the presentation to be held during NRC Forest’s meeting on 17/09/18

- Presentation of FISE during the SFC Meeting – 28/09/2018

- Maps:

- Cover density & forest type statistics by nuts(0-3)

- EFFIS statistics up to 2016

# Risks (input from Risk Log)

Status: Green

- Active: 0

# Issues (input from Issue Log)

Status: Green

- Urgent: we still don’t have ICP agreement on receiving their data